Test Plan For Open Cart

OPEN CART TEST PLAN
IEEE 829 Standard
Version: 2.0
Date: February 2, 2026
Prepared by: Keerthana
Bengaluru, Karnataka, India

1. Test Plan Identifier
OC-TP-V2.0-20260225

2. Introduction
This test plan validates OpenCart 4.x e-commerce platform across storefront, admin panel, payment gateways, and core functionality per IEEE 829 standard.

3. Test Items

- OpenCart 4.x codebase

- MySQL 8.0 database

- PHP 8.2 backend

- Frontend themes & extensions

- Payment gateways (PayPal, Stripe)

4. Features to Test

| Feature | Description |
| --- | --- |
| Product Catalog | Browse, search, filters, categories |
| Shopping Cart | Add/remove, quantity, persistence |
| Checkout | Guest/registered, shipping, payments |
| Admin Panel | Products, orders, customers, reports |
| Payments | PayPal, Stripe, COD integration |

5. Features Not Tested

- Custom third-party extensions

- Mobile app (web-responsive testing only)

- Production server infrastructure

6. Approach
Testing Types: Smoke, Functional, Integration, Performance, Security
Automation: Selenium WebDriver for regression suite
Entry Criteria: Stable build, test environment ready
Exit Criteria: 95% pass rate, zero P1 defects

7. Item Pass/Fail Criteria

- Test case pass rate: ≥95%

- Critical defects: 0 open

- Payment success rate: >99%

- Page load time: <3 seconds

8. Suspension Criteria

- 10% critical defects discovered

- Payment gateway failure >5%

- Environment down >24 hours

9. Test Deliverables

- Test cases (Excel traceability matrix)

- Test execution reports (Jira/TestRail)

- Defect reports

- Final test summary

10. Testing Tasks

- Environment setup & smoke test

- Test case design & review

- Test execution (manual + automated)

- Defect logging & triage

- Regression testing

- UAT support & sign-off

11. Environmental Needs

| Environment | Specification | Quantity |
| --- | --- | --- |
| Test Server | Ubuntu 22.04, PHP 8.2, MySQL 8.0, 4GB RAM | 1 |
| Browsers | Chrome, Firefox, Safari (latest) | 3 |
| Tools | Selenium, JMeter, Postman, Jira | Licensed |

12. Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Keerthana | Test planning, execution, reporting |
| Developers | Dev Team | Defect fixes, build delivery |
| Business | Client/Stakeholder | UAT sign-off |

13. Staffing & Training

- QA Engineers: 3 (Selenium certified)

- Test Manager: 1

- Training: OpenCart admin panel (2 hours)

14. Schedule

| Phase | Start Date | End Date | Duration |
| --- | --- | --- | --- |
| Test Planning | Feb 26, 2026 | Feb 28 | 3 days |
| Test Design | Feb 29 | Mar 2 | 3 days |
| Execution | Mar 3 | Mar 15 | 13 days |
| Regression | Mar 16 | Mar 20 | 5 days |
| Sign-off | Mar 25 | Mar 25 | 1 day |

15. Risks & Contingencies

| Risk | Probability | Mitigation |
| --- | --- | --- |
| Payment gateway delays | Medium | Sandbox testing first |
| Resource shortage | Low | Freelance backup pool |
| Environment failure | High | AWS EC2 fallback |

16. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | Keerthana | _____________ | ______ |
| Project Manager |  | _____________ | ______ |
| Business Owner |  | _____________ | ______ |